Functional Overview: My website will be a photography portfolio. The main focus is to create a website that is visually appealing and that could be used in a professional context. The intended users are anyone who might want to see my portfolio of work.

Design Overview: My project’s main focus is to design a website that truly looks professionally made. I’m going to try to do a more minimalist theme (in a good way that requires a lot of thought). I’m not sure whether I want it to be a dark/light theme website (in terms of color) or whether it might have some sort of color scheme, but I will be sure to test out multiple options. I also want to incorporate some JavaScript to include some animations that make the website look more sophisticated.

Design Testing Results:

- Tanvi

  - Wanted clearer link to the home page added home link to the navigation bar

- Daniel

  - Noticed that there wasn’t a submit button for comments page  added button

  - Wanted add comment box to be located in a more accessible location  moved to top of comments section

Prioritization of Features:

- Must do

  - Main home page is visually appealing and has a modern style

  - Each subpage (Animal, Nature, etc)

  - Users can leave comments on each image

  - Users can rate each image

  - Average rating is displayed on each image

  - Incorporate JavaScript where possible (try to animate things on hover, make gallery of images on click, etc)

- Extras

  - Add blog component

  - Add more subpages to the site

  - Create a page of user submissions (of photos)

Database Design:

- Photo table: has photo_id and url

- User table: has user_id, photo_id, and comment

Proposed implementation schedule:

- 11/3: Have navigation bar set up with some kind of design started for home page.

- 11/10: Have each subpage up and CSS mostly done. Upload images. Set up database.

- 11/17: Learn JavaScript, incorporate JavaScript into “slideshow” images and maybe try adding animations to each page

- 11/24: have website done

- 12/4: incorporate feedback from testing day and last minute changes

- 12/8: have presentation done

Potential Showstoppers and Open Questions: I think the most challenging part will be learning JavaScript without just copying things that I find online. I will try to watch a couple of tutorials online so that I’m actually learning a new skill.